Initial Project Planning Template

| Date | 16 July 2026 |
| --- | --- |
| Team ID | Khushi Bhatia |
| Project Name | Food Ordering Behaviour and Consumer Trends: A Structured Analysis of Choices and Habits |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I want to collect the food ordering dataset so that I can begin the analysis. | 2 | High | Khushi Bhatia | 16 July 2026 | 17 July 2026 |
| Sprint-1 | Data Preparation | USN-2 | As a data analyst, I want to clean and prepare the dataset by checking missing values, duplicates, and data types so that the data is ready for analysis. | 3 | High | Khushi Bhatia | 17 July 2026 | 18 July 2026 |
| Sprint-2 | Data Visualization | USN-3 | As a business analyst, I want to create Tableau visualisations to identify customer ordering behaviour and trends. | 5 | High | Khushi Bhatia | 19 July 2026 | 21 July 2026 |
| Sprint-2 | Dashboard Development | USN-4 | As a business owner, I want an interactive dashboard that displays KPIs and customer insights for quick decision-making. | 3 | Medium | Khushi Bhatia | 22 July 2026 | 23 July 2026 |
| Sprint-3 | Story & Documentation | USN-5 | As a project developer, I want to create a Tableau Story, test all dashboards and visualisations, and prepare the final project documentation so that the analysis is accurate, easy to understand, and ready for submission. | 4 | Medium | Khushi Bhatia | 23 July 2026 | 26 July 2026 |